Project Sprint Retrospective Notes

Team: FRI – 10:30 - 5

Sprint: 1

Date: 28/08/2020

Attended:

Scrum Master: Shaunak Karuna, Ruchelle Balasuriya

Product Owner: Amir Homayoon Ashrafzadeh

Development team: Amna Alfarah Alonto (s3778713), Julian Bitetto (s3690935), Ruchelle Balasuriya (s3781183),Sebastian Wisidagama (s3769969),Shaunak Karuna(s3782215)

## 1. Things That Went Well

* The team met regularly within the week to get updates and clarification on tasks.
* Members helped each other with issues they had setting up etc.
* Majority of the required tasks were completed
* Members stated if they had any issues/doubts
* The members had good teamwork and co-operated with each other well

## 2. Things That Could Have Gone Better

* Some of the tasks were overlapping, thus the workload reduced for some members. The team should aim to double check before allocating
* As we all had other assessments due during the first week of the sprint, there was an increased workload for the second week.
* There were too many branches created, instead of the team using the one feature branch
* The notion board could have been updated more often, with up to date coverage of tasks

## 3. Things That Surprised Us

The team assumed we were required to complete the sprint product at a high standard. However, after clarification with the product owner we realised that the basic functionality was enough for the time being

## 4. Lessons Learned

* As everyone is working on the one feature, we should all update the same branch
* Ensure there is no overlapping of tasks at the beginning of the sprint
* Keep notion regularly updated

## 5. Final Thoughts

* Continue with the regular meetings throughout the week to keep updated with everyone’s progress
* Try to start on tasks as soon as possible