Project Sprint Planning Notes

Team: FRI – 10:30 - 5

Sprint: 2

Date: 28/8/20

Attended:

Scrum Master: Shaunak Karuna, Ruchelle Balasuriya

Product Owner: Amir Homayoon Ashrafzadeh

Development team: Amna Alfarah Alonto (s3778713), Julian Bitetto (s3690935), Ruchelle Balasuriya (s3781183),Sebastian Wisidagama (s3769969),Shaunak Karuna(s3782215)

1. Goal

Finish the previous sprint, by ensuring the front-end booking working is integrated with the backend. Implement the admin function, of adding working rosters.

1. Duration of the sprint

*2 weeks*

1. What is the team’s vision for this sprint?

For this sprint, our team plans to implement: the admin dashboard, adding employees working rosters and finish implementing the booking functionality. These implementations will allow us to meet our goal, as previously stated. The team will update the search functionality for booking, where you search for a service and/or worker, to show the availability of employees in a week. The customer can then make a booking in a free timeslot. Additionally, we will create the ability for admin to add their employees to the system, as well as see their roster over a seven-day period. The full list of tasks that have been selected for this sprint is available on our notion task board.

1. Estimation in story points

The excel sheet with the scrum poker has been included in the submission. If there were significant difference in scoring, we had a second round of poker.  The tasks highlighted in orange in the provided document, is to be completed in this sprint.

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Points | 1 | 2 | 5 | 10 | 20 |
| Hours | 1 | 2 | 4 | 8 | 24 |

**Sprint Capacity:** For this two-week sprint, we estimate to spend 35 hours as a team. Therefore, each member will spend a total of 7 hours.